
**Game Design Studio Two**

**“Mowdown”**

**Team Four**

Final Report

12 / OCT / 2015 – 25 / OCT / 2015

**Team Members:**

Matthew Carver –12028130

Deinyon Davies – 11688025

Robert McClelland –11743693

Dinh Bao Anh (Brendan) Vo – 11437237

Jesse Walker – 11729631

**Sprints**

**Sprint 1:**


10 / AUG / 2015 – 23 / AUG / 2015

User Stories: 22

Estimated Time: 1,165 minutes

Completed: 1,165 minutes (100%)

Actual Time: 1,780 minutes



**Sprint 2:**


24 / AUG / 2015 – 06 / SEP / 2015

User Stories: 24

Estimated Time: 3,660 minutes

Completed: 2,510 minutes (69%)

Actual Time: 1,935 minutes



**Sprint 3:**


07 / SEP / 2015 – 20 / SEP / 2015

User Stories: 30

Estimated Time: 2,390 minutes

Completed: 2,130 minutes (89%)

Actual Time: 2,193 minutes



**Sprint 4:**


21 / SEP / 2015 – 11 / OCT / 2015

User Stories: 33

Estimated Time: 5,350 minutes

Completed: 4040 minutes (76%)

Actual Time: 2,835 minutes



**Sprint 5:**


12 / OCT / 2015 – 25 / OCT / 2015

User Stories: 9

Estimated Time: 2,820 minutes

Completed: 1,480 minutes (52%)

Actual Time: 360 minutes



**Significant Contributions**